## Slide 1
(SS4I)
SPOMS - Basics

## Slide 2
Topics
Main Objectives
Development Process
Product Quality
Software Delivery

## Slide 3
Of the System
Main Objectives

## Slide 4
Main Objectives
SPOMS
Order Management
Warehouse Management
Conduct Survey

## Slide 5
Main Objectives
Order Management:
Create and remove Orders from customers.
Manage User information
Persist not yet requested products in cart
Warehouse Management:
Manage AGVs and their behaviour
Complete Tasks
Manage product catalog
Conduct Survey:
Conduct surveys for a given audience
Allow Customer to answer
Create reports for a given survey

## Slide 6
And Planning
Development Process

## Slide 7
Development Process
Analysis
Design
Implementation

## Slide 8
Main Objectives
Analysis:
Record requirements
System Sequence Diagram
Domain Model excerpt
Design:
Class Diagram
Sequence Diagram
Implementation:
Implementation
Testing
Review

## Slide 9
Teamwork Methodology
Scrum Methodology:
Used when requirements change frequently
Self-governing teams
Constant Increment
Short Sprints
Conflict Resolution:
Discuss within the team
The task assignee chooses to either implement or not the opinions
Always thinking about what the client wants

## Slide 10
Work Done
ID | Atividade | Responsável | Real | Estado
0004 | Prepare project structure | 1201217 – Marco Ramos | Begin:11-04-2022 End: 18-04-2022 | 
1001 | Create Product | 1190827 – Luís Araújo | Begin:13-04-2022 End: 01-05-2022 | 
1002 | See Product Catalog | 1190827 – Luís Araújo | Begin: 27-04-2022 End: 01-05-2022 | 
1003 | Create Client | 1201216 – Lucas Guimarães | Begin: 24-04-2022 End: 01-05-2022 | 
1004 | Create Order | 1201217 – Marco Ramos | Begin: 29-04-2022 End: 01-05-2022 | 
1005 | Define Category | 1201228 – Ana Rita Silva | Begin:29-04-2022 End: 01-05-2022 | 
1900 | Bootstrap | 1201180 – Guilherme Sencadas | Begin: 13-04-2022 End: 01-05-2022 | 
2001 | Import JSON file | 1201228 – Ana Rita Silva | Begin:29-04-2022 End: 01-05-2022 | 
2002 | Configure AGV | 1201216 – Lucas Guimarães | Begin: 26-04-2022 End: 01-05-2022 | 
9001 | Presentation | 1201180 – Guilherme Sencadas | Begin: 11-04-2022 End: 13-04-2022 | 

## Slide 11
Expected Results
Product Quality

## Slide 12
Product Quality
Product Quality (Requirements):
Meet Client’s perspective
Data Persistence between runs
Use Case accomplishment
Expected Results:
Data Persistence
Intuitive User Interface
Every Requirement met
Easy and simple to use and maintain Software

## Slide 13
Software Delivery

## Slide 14
Software Delivery
“turnkey” format:
Ready to use by the end-user
Simple to none additional configuration
Provide a manual to prevent further hardships
Expected Results:
Simple and easy documentation available
Good code format to allow future maintenance
Record diagrams and thought process for future workers

## Slide 15
Thank You
The End